AZURE SFTP AUTOMATION

Proof of Concept (POC)

Client Request → Folder → SFTP User → Permissions → Key Vault → Validation

| POC Objective | Automate repeatable Azure SFTP onboarding activities from a structured client request. |
| --- | --- |
| Primary Technology | PowerShell + Azure CLI / Az PowerShell modules + Azure Storage SFTP + Azure Key Vault |
| Key Design Principle | Reproduce the project's existing User ID / Group ID / ACL model rather than inventing new conventions. |

POC Design Document

# 1. Executive Summary

This Proof of Concept proposes a PowerShell-based automation framework for provisioning and validating Azure SFTP folders and local users from a standardized client request. The solution is designed to reduce manual portal/WinSCP activities, improve consistency, and provide a controlled process for permissions, credentials, and validation.

A key design consideration is Group ID. The automation must not randomly generate or arbitrarily assign Group IDs. Before implementation, the POC will establish how the existing project defines, maintains, and reuses Group IDs so that the automation reproduces the approved project model.

# 2. POC Objectives

Accept client onboarding information in a structured Excel / JSON request format.

Create or verify the required SFTP folder and storage path.

Create or verify the Azure Storage SFTP local user.

Generate a strong password where password authentication is required.

Retrieve the Azure-generated User ID after user creation.

Apply the project-approved Group ID strategy.

Configure permission scopes and ACL-related settings consistently.

Store generated credentials securely in Azure Key Vault.

Run post-provisioning validation and produce clear success/failure results.

Create an auditable, modular structure that can later be extended for production use.

# 3. Proposed Automation Architecture

Client Excel  →  Request.json  →  Main.ps1
                         ↓
            ┌───────────────────────────────┐
            │ Folder.ps1                    │  Create / verify folder
            │ LocalUser.ps1                 │  Create / verify SFTP user
            │ Permissions.ps1                │  Configure permission scope / ACL
            │ KeyVault.ps1                   │  Store password securely
            │ Validation.ps1                 │  Verify configuration
            └───────────────────────────────┘
                         ↓
                Provisioned SFTP Setup

# 4. Component Responsibilities

| Component | Responsibility | Expected Outcome |
| --- | --- | --- |
| Main.ps1 | Orchestrates the end-to-end workflow and handles input, sequencing, logging and errors. | Single entry point for the automation. |
| Folder.ps1 | Create or verify the requested container/folder structure. | Required SFTP path exists. |
| LocalUser.ps1 | Create or verify the SFTP local user; generate password; retrieve Azure-generated User ID; apply approved Group ID strategy. | SFTP identity is provisioned consistently. |
| Permissions.ps1 | Configure permission scopes and ACL-related settings according to the project model. | User has only the intended access. |
| KeyVault.ps1 | Store the generated password/credential securely in Azure Key Vault. | Secrets are not exposed in files or console output. |
| Validation.ps1 | Verify user, IDs, path, permission scope, ACL setting and secret storage. | Provisioning is confirmed before closure. |

# 5. End-to-End Request Flow

| Step | Stage | Activity |
| --- | --- | --- |
| 01 | Client Request | Client provides source name, folder name, owner, user details and required access. |
| 02 | Request.json | Excel data is transformed into a standardized machine-readable request. |
| 03 | Main.ps1 | Validates input and invokes modules in the required order. |
| 04 | Folder.ps1 | Creates or verifies the target folder/path. |
| 05 | LocalUser.ps1 | Creates or verifies the SFTP user and retrieves the Azure-generated User ID. |
| 06 | Group ID Resolution | Looks up or receives the approved Group ID according to the project's existing convention. |
| 07 | Permissions.ps1 | Applies permission scope and ACL settings. |
| 08 | KeyVault.ps1 | Stores the generated password securely. |
| 09 | Validation.ps1 | Performs post-provisioning checks and reports the result. |

# 6. User ID vs Group ID

The POC treats User ID and Group ID as separate concepts with different ownership and lifecycle.

| Item | Meaning | Determined By | Automation Approach |
| --- | --- | --- | --- |
| User ID | Unique identity identifier associated with the SFTP local user. | Azure / platform | Create user, then retrieve and record the generated User ID. |
| Group ID | Project-defined identifier used as part of the existing access model. | Project / administrator | Resolve from an approved mapping or source of truth; do not randomly generate. |

# 7. Group ID Strategy — POC Decision Point

The POC should first inspect one or more existing production/project local users to identify the current Group ID lifecycle. Only after this is confirmed should the automation implement a mapping or lookup rule.

Illustrative mapping only — not a proposed production mapping:

10001 → JPMorgan

10002 → Rock

10003 → ABC

10004 → XYZ

These values are examples to demonstrate the design. They must not be used in production unless they match the project's approved Group ID source of truth.

# 8. Existing Project Information Required

To reproduce the current project behavior accurately, capture one representative existing local user with:

User ID

Group ID

Home Directory / target SFTP path

Permission Scope

ACL Authentication setting

Container / storage account relationship

Whether password or SSH key authentication is used

How Group ID is assigned or maintained today (mapping file, ticket, database, admin convention, etc.)

Security note: Do not include real passwords, SAS tokens, private keys, or other secrets in the POC document.

# 9. Proposed Request Structure

The client Excel can be the business-friendly intake format, while Request.json becomes the automation contract.

| Field | Example | Purpose |
| --- | --- | --- |
| SourceName | JPMorgan | Client/source identifier |
| FolderName | Sailpoint_Rock | Required SFTP folder |
| OwnerName | <Owner> | Business/technical owner |
| Username | <sftp-user> | Requested SFTP username |
| Authentication | Password / SSH Key | Authentication method |
| GroupId | Resolved by automation | Approved project Group ID |
| AclAuthentication | Enabled | Project-required ACL behavior |
| Remarks | <optional> | Additional onboarding notes |

# 10. Security & Operational Controls

Never store plaintext passwords in Request.json, Excel, source control, or logs.

Use Azure Key Vault for generated credentials/secrets.

Mask secrets in console output and pipeline logs.

Validate that the requested folder and permission scope are within the intended storage account.

Use least-privilege permissions for the automation identity.

Make provisioning idempotent: rerunning the request should verify existing resources instead of creating duplicates.

Log operational metadata such as request ID, timestamp, resource name and status, without logging secrets.

# 11. Validation Checklist

| Validation | Check | Status |
| --- | --- | --- |
| Folder exists at expected path | Automated validation | PASS / FAIL |
| SFTP local user exists | Automated validation | PASS / FAIL |
| User ID retrieved successfully | Automated validation | PASS / FAIL |
| Correct Group ID resolved | Automated validation | PASS / FAIL |
| Permission scope exists and points to intended path | Automated validation | PASS / FAIL |
| ACL Authentication matches project requirement | Automated validation | PASS / FAIL |
| Password stored in Key Vault | Automated validation | PASS / FAIL |
| No secret exposed in logs | Automated validation | PASS / FAIL |
| Final configuration matches client request | Automated validation | PASS / FAIL |

# 12. POC Success Criteria

A client request can be processed through a single Main.ps1 entry point.

The automation creates or safely verifies all required resources.

User ID is retrieved after user creation rather than manually entered.

Group ID is resolved using the project's approved rule/source.

Permissions and ACL behavior match the existing project model.

Credentials are stored securely in Key Vault.

Validation confirms the final state and clearly reports failures.

The process is repeatable and suitable as a foundation for production hardening.

# 13. Proposed POC File Structure

SFTP-Automation/
│
├── Main.ps1
├── Folder.ps1
├── LocalUser.ps1
├── Permissions.ps1
├── KeyVault.ps1
├── Validation.ps1
├── Request.json
├── config/
│   └── group-id-mapping.json        # if approved as source of truth
└── logs/
    └── automation.log

# 14. Next Steps

1. Capture one sanitized existing SFTP local-user configuration from the project.

2. Confirm exactly how Group IDs are created, assigned, reused and governed.

3. Confirm the required Home Directory / permission-scope pattern.

4. Define the Request.json schema and validation rules.

5. Build Folder.ps1 and LocalUser.ps1 first.

6. Implement permission configuration and Key Vault integration.

7. Add end-to-end Validation.ps1 and logging.

8. Run the POC against a non-production/test storage account before production adoption.